Title
Online Software Status
Murrough Landon
9 November 2006
Overview
Summary of recent work
To do list
Getting on with it...

---
Overview
“Online software”: all SW needed to configure the system for data taking, to collect & monitor data during a physics run, also for doing special test runs,
Basic frameworks provided by TDAQ group
  - L1Calo Online SW customises these
  - Also with some custom libraries and SW of our own
Main categories include:
  - Databases: configuration, connectivity, conditions
  - Module Services: low level access to VME modules
  - Simulation: for testing the system outside physics runs
  - Monitoring: checking quality of data, also for calibrations
  - Controls: state transition actions, user interfaces, errors

---
Overview of Status
Databases
  - Much exists in DAQ database (OKS), needs moving to COOL (offline conditions DB) for final ATLAS
  - Lots of work still to do here
Module Services
  - Exists for all modules for some time – optimise a bit?
Simulation
  - Also stable for a long time – tweak for large scale test?
Monitoring
  - Lot of work started recently, move to GNAM framework
Controls
  - Not much change since the “slice tests”
  - Should move to updated frameworks (RCD!)

---
Recent Activity
Mostly covered in other talks
PPM Calibration/Monitoring
  - Body of software mainly aimed at calo signal testing with the intention that this develops into calo calibration
  - Previously script based system with VME readout of PPMs
  - Now (almost completed) move to ROD based readout with processing in GNAM monitoring framework under control of “run plan” GUI
    - For details and remaining issues, see talks by Florian, Victor
  - Still needs connection to conditions database
  - Run plan implementation may also need evolution to connect it to databases and run together with calorimeters

---
To Do List (1)
Databases
  - Plenty of work, see DB talk
Monitoring/Calibration
  - Complete PPM (timing) calibration setup work
    - Not yet tested with signals
    - Save results in COOL
  - Need to migrate or update other calibrations
    - Eg CPM/JEM input timings for the whole system
      - So far only standalone programs, no DB connection
    - CMM calibration
      - DB work done (may need update) but not in GNAM
Simulation
  - Test vectors for large scale integration tests?

---
To Do List (2)
Module Services
  - Some updates for forthcoming DB changes
  - Optimisations for speedy start in full crates
Controls
  - Interminably delayed move to RCD controllers
  - Rethink L1Calo panels in DAQ user interface (IGUI)?
  - Run plans & joint runs with calorimeters
  - New TDAQ error handling and exceptions
Offline
  - Online SW needs work in many areas, but exists and runs
  - However we have NOTHING to look at our data offline
    - We need quick checks of our data using ATHENA
      - Now that bytestream decoders exist this should now be possible
    - Possibly also ATHENA based monitoring in the Event Filter?

---
Getting on with it...
Experts weeks
  - Very useful to gather experts in one place to work together on one aspect of the software
  - Set requirements beforehand and what we hope to achieve
  - Recent GNAM week made useful progress
    - Though not as much as we had hoped, another one certainly needed
  - We discussed a database experts week: 27 Nov or 11 Dec
    - Prefer 27 Nov, but not everyone can make it
    - Maybe just declare two general SW experts weeks?
  - Continue this style next year with SW integration weeks?
    - Is there overlap/conflict with system integration?
    - Avoid cabling weeks, leave some gaps for CERN people to recover
  - Possible dates for next year: 22 Jan, 12 Feb?
    - NB Geneva motor show mid March – book hostel in early January!