Title
Commissioning: Everything Else!
Murrough Landon
15 March 2007
Other aspects of commissioning and operation
not covered by the preceding talks
Online SW
Databases
Documentation
Operational Model

---
Online Software
Covered at greater length in SW meeting talks
  - And earlier talks in this session
Main focus is on calibration & setup procedures
  - And their integration with COOL databases
Improvements are also desirable in areas of run control, IGUI panels, information displays, etc

---
Databases (1)
“OKS” database (online SW configuration)
  - Need to organise for ATLAS integration at point 1
“COOL” database (calibration and conditions data)
  - Move of calibration data to COOL is still in progress
  - Also definition of “run actions” for different types of run
  - Not yet started: moving module configuration data (operational choices) to COOL
Online conditions DB
  - Not yet started: store changes in online status
Tools
  - Need tools for database editing and display

---
Databases (2)
Equipment databases
  - Most of our equipment was entered into MTF
  - But a few things are still missing (SBCs)
  - “Slots” in the rack wizard are mostly defined
    - But only TCPPs and RPPPs are now marked as installed
Cable database
  - All our cables are entered
    - Except ROD related ones (Glinks, Busy)
Extraction from TC to relational DB (or OKS)
  - No work done on this yet

---
Documentation
What exists?
  - Module specifications and programming models
    - Are they all up to date?
  - Cabling documents
  - Various others, eg on monitoring and calibration
Whats missing
  - Online Software
    - High level descriptions, details for (some) packages, FAQs, etc
  - Offline Software
    - Descriptions of some packages starting to appear...
  - Operation
    - Need a lot more here!

---
Operational Model
Resident support needed at CERN
  - About 1 “full time equivalent” expert per subsystem?
    - Eg student mostly doing Physics plus frequently visiting expert?
  - Plus some more general expertise
    - Eg some of the existing CERN residents?
Visiting shift crew
  - Do we expect one L1Calo person on every shift?
    - At the beginning, probably yes
  - Or a more general Level 1 expert, with L1Calo on call?
    - Perhaps after a year or so?
  - Either way, CERN residents will probably provide most of the on call responsibility, so we will need up to three visitors present every day

---
Control Rooms
ATLAS Control Room
  - One desk (four screens) expected for the whole of Level 1
  - Probably get one screen for L1Calo status displays
    - Need to decide what key information to show here
Satellite Control Rooms
  - One additional “satellite” control room for Level 1
    - Probably the place for hordes of experts to diagnose problems
  - Could have a few screens for additional L1Calo displays

---
Information, Status and Logbooks
Efficient operation needs a lot of information
  - And this needs to be kept up to date (regular reviews?)
Shift crew and expert documentation
  - Training material, guides to problem solving, etc
Good status displays of the current situation
  - Hopefully addressed by the monitoring “posse”
Faithful recording of new problems and solutions
  - We recently started using the ELOG, soon to be ATLOG
  - For permanent changes or new solutions, Twiki pages also need to be created/updated