Title
Remaining Online SW Tasks
Murrough Landon
26 June 2008
Documentation
Database
Calibrations
Rates and Status
Monitoring
Miscellany
Summary

---
Documentation
High level
  - need a good overall description of L1Calo online SW
    - anything we already have is somewhat out of date
Package level
  - some packages have good or reasonable documentation at the package level, many have little or none
    - where thesis chapters exist, we need pointers to them
Detailed level
  - some code is well commented with Doxygen style comments from which documentation can be extracted
    - but its not always clear to the uninitiated
    - and some packages have very little of this
Summary: could do much better at all levels!

---
Database
Recent progress
  - Calibration data stored and read in COOL
  - Recently also take trigger menu from official DB
  - Would like to remove support for the old style soon
But still not finished
  - It is clear we still need to tune PPM calibration
  - Probably also the associated run parameters
  - Expectation of schema changes is not compatible with moving to production oracle COOL database
    - though could use non-production oracle DB instead of sqlite
Initial implementation of offline (Athena) access
  - But this also requires stable production schema

---
Calibration (1)
Preprocessor
  - DAC/pedestal and readout pointer (real time delay) scans have been running well for some time
  - But little or no work on fine timing, pulse shape or energy calibrations
    - still expect changes to database schema in these areas
CP and JEP systems
  - JEP timing scans repeatedly used at point 1
  - Earlier versions of CP scans also well used
    - But CAM versions still only run at Birmingham
    - Need to be completed and run at point 1
  - Automated CMM scans still under (re)development?
    - Very few channels, so not really a problem

---
Calibration (2)
Validation
  - Very basic at the moment: need more sophistication
Long term trends
  - No tools for this yet?
Usability
  - Need shift instructions to run regular calibrations
  - Though perhaps only experts analyse and validate them

---
Rates and Status
Recently added overall BUSY panel in IGUI
No other overviews of system status
  - though some things can be seen via the mapping tool
Software for PPM/CMM rate metering still needed
  - start with run control and module services
  - publish to IS
  - view with Trigger Presenter (hopefully)
    - and mapping tool as well
PPM rate histograms will also be published
  - viewed via OHP, checked via data quality system?

---
Monitoring
Lot of work done, lot of histograms available
  - Many quite detailed and only familiar to experts
  - Typically separated by L1Calo subsystem
Need to distill essential ones for shift crew
  - Must be meaningful to generic level 1 shifter
  - Perhaps need a “whole L1Calo” view as well?
More work also needed on automated data quality
  - Define criteria for wider set of histograms

---
Miscellany
Basic VME changes desirable
  - hardware byte swapping, bus errors
General error handling
  - many errors only reported to log files
    - doubtless some not handled properly at all
Better checking
  - read back and check of loaded parameters
    - done for JEM, not for other modules?
    - not actually possible in some cases

---
Summary
Mostly functional
But missing:
  - stable database
  - some calibrations
  - much documentation
  - everything related to rates
NB very limited time for testing changes